## Slide 1: Final Project Presentation
By: Alex Dering, Peter Russell, Matthew Bell, and Dana Greene

## Slide 2: Project Process
Started with getting our requirements down by getting details from customer about product
Designed front end prototype on paper then coded into HTML
Started backend by creating database classes (models) for users and recipes then populating them with variables and functions
Added create account, login, and logout; Made profile page dynamic
Added create recipe, linked all pages, and finished dynamic URL patterns
Add search function and make search results page display searched recipes
Complete SRS document and launch site to be available with link

## Slide 3: Technical Challenges
COSI server
Learning new languages; difficult to learn good practices and code structure
Github challenges
  Merge conflicts
  Complicated
A lot of small problems that caused a lot of debugging hassle
Django is not friendly with storing lists in a database; had to rework our models midway through project

## Slide 4: Complete and Incomplete
Incomplete:
Ratings and comments connected to backend
Editing of pantry, recipe, and account information
Timer feature
Still have some more front end details to polish up
Complete:
All pages linked and perform their intended function
Adding users and recipes to the database
Searching the database

## Slide 5: Requirements update...
Requirement | Page | Status | Developers
Create an account | Create account page | Complete | Alex, Peter
Login/Logout | Login screen | Complete | Alex, Dana
Create/Delete recipes | Account hub page | Complete | Alex, Peter, Matt
Search/filter recipes | Homepage/search results page | Nearly complete | Alex, Peter
Share recipes | View recipe page/your recipes | Incomplete | N/a
Rate and comment on recipes | View recipe page | Partially complete | Matt, Peter